Can you help me understand what I'm being asked to do in this document and give me steps of what I need to produce?

Yes. The most important thing to understand is that the URL shortener is almost secondary.

They are primarily interviewing you on whether you can design and build an agentic software-engineering system that uses the URL shortener as its demonstration project.

In other words, they aren't simply asking:

"Build me a URL shortener using AI."

They're asking:

"Build a small autonomous engineering organization in software, demonstrate that it can take a requirement, reason about it, decompose it, implement it, test it, review it, document it, and safely change course—with humans controlling important decisions."

That's a substantially different assignment.

1. What they actually want

I'd reduce the entire assignment to this architecture:

REQUIREMENT

│

▼

┌─────────────────┐

│ Requirements    │

│ Agent            │

└────────┬────────┘

│

requirement

+ assumptions

│

▼

┌─────────────────┐

│ Architecture    │

│ Agent            │

└────────┬────────┘

│

design / plan

│

▼

┌─────────────────┐

│ Task Planner    │

│ / Orchestrator  │

└────────┬────────┘

│

┌───────┼────────┐

▼       ▼        ▼

Coding   Testing   Docs

Agent    Agent     Agent

│       │        │

└───────┼────────┘

▼

┌───────────────┐

│ Review / QA   │

│ Agent         │

└───────┬───────┘

│

HUMAN APPROVAL

│

▼

Release Readiness

│

▼

FINAL OUTPUT

But there's an important wrinkle:

They explicitly don't want that to be merely a linear pipeline.

They want something closer to:

┌─────────────┐

│ Requirements│

└──────┬──────┘

│

▼

┌─────────────┐

│ Architecture│

└──────┬──────┘

│

┌──────▼──────┐

│ Task Graph  │

└──────┬──────┘

│

┌─────────────┼─────────────┐

▼             ▼             ▼

Implementation   Tests          Docs

│             │             │

└──────┬──────┴──────┬──────┘

│             │

▼             ▼

Review       Security

│             │

└──────┬──────┘

│

┌──────▼──────┐

│  APPROVAL   │

└──────┬──────┘

│

▼

Release

│

┌─────┴─────┐

│           │

Success      Failure

│           │

▼           ▼

Done       Retry /

Rollback /

Re-plan

That's what they mean by "workflow orchestration (Critical Differentiator)."

2. What you actually need to produce

I'd divide your work into five major products.

Product #1 — The URL Shortener

You need a real, runnable application.

I'd keep the actual URL-shortener domain relatively small.

For example:

APIs

POST   /api/urls

GET    /{shortCode}

GET    /api/urls/{shortCode}/analytics

DELETE /api/urls/{shortCode}

Example:

POST /api/urls

{

"url": "https://www.example.com/some/very/long/url"

}

Response:

{

"shortCode": "a8K2x",

"shortUrl": "https://localhost:5001/a8K2x"

}

And:

GET /a8K2x

│

▼

database lookup

│

▼

original URL

│

▼

HTTP redirect

Analytics

At minimum:

short code

timestamp

IP/user agent (if appropriate)

referrer

You don't need to build Google Analytics.

You need enough functionality to demonstrate that the agents can build, modify, test and reason about a real system.

3. Product #2 — The Agentic Orchestrator

This is the real interview assignment.

I'd make this a separate component:

┌──────────────────────────────────────────────┐

│          Agentic Engineering System          │

│                                              │

│  Requirement Agent                           │

│        │                                     │

│        ▼                                     │

│  Architecture Agent                          │

│        │                                     │

│        ▼                                     │

│  Task Decomposition                          │

│        │                                     │

│        ▼                                     │

│  ┌──────────────────────────────────────┐    │

│  │          Dependency Graph            │    │

│  │                                      │    │

│  │  Task A ──┬──> Task C ──┐            │    │

│  │           │              │            │    │

│  │  Task B ──┘              ├──> Review │    │

│  │                          │            │    │

│  │  Task D ─────────────────┘            │    │

│  └──────────────────────────────────────┘    │

│                                              │

│       │             │             │           │

│       ▼             ▼             ▼           │

│   Coding Agent   Test Agent   Docs Agent     │

│       │             │             │           │

│       └─────────────┼─────────────┘           │

│                     ▼                         │

│                 QA Agent                     │

│                     │                         │

│                     ▼                         │

│              Human Approval                  │

│                     │                         │

│                     ▼                         │

│              Release Agent                   │

└──────────────────────────────────────────────┘

The orchestrator should own the workflow state.

For example:

public enum WorkflowState

{

Requirements,

Architecture,

Planning,

Implementation,

Testing,

Review,

AwaitingApproval,

Release,

Completed,

Failed,

RolledBack

}

But don't make the entire system a giant enum-driven switch statement.

The assignment specifically wants an explicit dependency graph.

So conceptually you want something like:

TaskNode requirements

TaskNode architecture

TaskNode implementation

TaskNode tests

TaskNode securityReview

TaskNode documentation

TaskNode finalReview

TaskNode release

with relationships:

requirements

↓

architecture

↓

┌┴───────────────┐

↓                ↓

implementation      docs

↓

tests

↓

security review

↓

final review

↓

approval

↓

release

And importantly, docs can execute concurrently with implementation.

4. The orchestration features they explicitly expect

This is where I'd build your demo around their exact language.

They have essentially given you a checklist.

Dependency graph

Demonstrate:

A

├── B

├── C

│   └── D

└── E

rather than:

A → B → C → D → E

Entry/exit gates

For example:

Requirements

│

▼

[Requirements Gate]

│

▼

Architecture

│

▼

[Architecture Gate]

│

▼

Implementation

A gate might require:

✓ Requirement understood

✓ No unresolved critical ambiguity

✓ Architecture produced

✓ Security considerations identified

Parallel execution

For example:

Implementation

│

┌───────┼────────┐

▼       ▼        ▼

Tests    Docs   Security

│       │        │

└───────┼────────┘

▼

Synchronize

The orchestrator waits until the required branches finish.

Stateful execution

This is extremely important.

You need to be able to show:

Workflow #123

Requirement:

"Build URL shortener"

Current state:

Testing

Completed:

Requirements

Architecture

Implementation

Failed:

Integration test #17

Retries:

1 / 3

Human decisions:

Architecture approved by human

Artifacts:

requirements.json

architecture.md

taskgraph.json

source/

tests/

The workflow should not just exist in memory during one function call.

5. Dynamic re-planning

This is one of the more impressive requirements.

Suppose the requirements agent initially produces:

Requirement:

URL shortener with analytics.

Then the human says:

"Analytics must retain data for 90 days."

That changes things.

Your system should recognize:

Requirement changed

│

▼

Architecture potentially affected

│

▼

Data model affected

│

▼

Tasks affected

│

├── database changes

├── retention mechanism

├── tests

└── documentation

Rather than blindly continuing with the old plan.

That's what they mean by:

"dynamically re-plan when upstream outputs change"

You could make this one of your strongest demonstrations.

6. Human approval

You should deliberately make certain actions require human approval.

For example:

Agent proposes:

"Apply EF Core migration to production database."

│

▼

HUMAN APPROVAL

┌───────────┐

│ Approve   │

│ Reject    │

└───────────┘

Other examples:

Deploy to production

Change database schema

Delete data

Change authentication

Modify security policy

The agent can recommend the action.

It doesn't autonomously execute it.

That directly demonstrates their:

"Agents execute under defined autonomy boundaries; humans own oversight, approvals, and final quality."

7. Retry / fallback / rollback / safe-stop

These should be demonstrated rather than merely documented.

For example:

Implementation

│

▼

Integration Tests

│

X

FAILURE

│

▼

Retry #1

│

X

FAILURE

│

▼

Retry #2

│

X

FAILURE

│

▼

Fallback

│

▼

Human Review

And:

Production change

│

▼

Validation

│

X

failure

│

▼

Rollback

│

▼

Safe Stop

│

▼

Human intervention

You don't actually need a production environment to demonstrate this.

A controlled simulation is perfectly reasonable for a 2–3 day interview project.

8. Policy guardrails

You'll want something explicit rather than just saying "security is important."

For example:

{

"policies": {

"productionDeployment": "human_approval_required",

"databaseDestructiveOperations": "human_approval_required",

"secretAccess": "prohibited",

"maximumRetries": 3,

"codeChangesRequireTests": true,

"securityReviewRequired": true

}

}

Then the orchestrator enforces those policies.

That's considerably more convincing than putting a paragraph in the README saying:

"The system uses appropriate security practices."

9. Audit trail

Every significant agent action should produce an event.

Something like:

{

"workflowId": "wf-123",

"timestamp": "...",

"agent": "ImplementationAgent",

"action": "modify_file",

"target": "UrlController.cs",

"reason": "Implement POST /api/urls",

"result": "success",

"parentTask": "TASK-17"

}

Then you can show:

Workflow

│

├── Requirement produced

├── Architecture approved

├── TASK-01 created

├── TASK-02 created

├── TASK-03 created

├── TASK-02 executed

├── TASK-03 executed

├── Tests failed

├── Retry #1

├── Tests passed

├── Security review passed

├── Human approved release

└── Release completed

That addresses their:

"audit-grade observability and traceability"

requirement.

10. Reliability metrics

You don't need an elaborate monitoring system.

Track things such as:

Workflow success rate

Agent success rate

Retry count

Rollback count

Workflow duration

Agent execution duration

Human approval duration

Failure count

Then your final report could say:

Workflows executed:        12

Successful:                 10

Failed:                      2

Success rate:              83%

Retries:                     4

Rollbacks:                   1

Average workflow latency:  42 sec

The numbers don't need to be impressive. The fact that you instrumented the system is the point.

11. The three scenarios

This is another place where the wording can be confusing.

They specifically want you to demonstrate three different situations.

Scenario 1 — Greenfield

Start with nothing.

Give the system:

"Build a URL shortener supporting URL creation, redirection and analytics."

Then demonstrate:

Requirement

↓

Architecture

↓

Decomposition

↓

Implementation

↓

Tests

↓

Review

↓

Documentation

↓

Approval

↓

Release

Scenario 2 — Brownfield

Now deliberately introduce an existing codebase.

For example:

Existing URL shortener:

POST /api/urls

GET /{code}

Then give the agent:

"Add expiration dates to shortened URLs."

The system needs to inspect the existing code and determine:

Controller affected

↓

Domain model affected

↓

Database schema affected

↓

Repository affected

↓

Tests affected

↓

Documentation affected

This demonstrates:

Codebase Reasoning (Brownfield)

which is explicitly in their requirements.

12. Scenario 3 — Ambiguous requirement

This one is particularly important.

Give the system something deliberately vague:

"Make the URL shortener highly scalable and secure."

A good engineering system shouldn't immediately start writing code.

It should identify questions such as:

"Highly scalable" means what?

10 requests/sec?

1,000?

100,000?

What availability target?

What authentication model?

How long should URLs live?

How much analytics data?

What constitutes abuse?

Are anonymous users allowed?

What geographic regions?

What are the latency requirements?

Then it should produce:

Ambiguities

↓

Assumptions

↓

Questions requiring human input

↓

Provisional architecture

↓

Human approval

↓

Execution

This demonstrates engineering judgment, rather than simply demonstrating that an LLM can generate code.

13. What I would actually build

Given your C#/.NET background, I'd make this a .NET solution.

Something approximately like:

AgenticEngineeringSystem/

│

├── src/

│   ├── UrlShortener.Api/

│   ├── UrlShortener.Domain/

│   ├── UrlShortener.Infrastructure/

│   │

│   ├── AgentOrchestrator/

│   ├── AgentContracts/

│   ├── AgentPolicies/

│   └── WorkflowPersistence/

│

├── tests/

│   ├── UrlShortener.UnitTests/

│   ├── UrlShortener.IntegrationTests/

│   └── Orchestrator.Tests/

│

├── scenarios/

│   ├── greenfield/

│   ├── brownfield/

│   └── ambiguous/

│

├── docs/

│   ├── architecture.md

│   ├── orchestration.md

│   ├── security.md

│   ├── testing.md

│   └── decisions.md

│

├── docker/

│

└── README.md

I'd resist the temptation to make the URL-shortener code enormous.

The orchestration system is the star of the show.

14. Your agent lineup

You don't need 20 agents.

I'd probably use something like:

RequirementsAgent

ArchitectureAgent

PlanningAgent

ImplementationAgent

TestingAgent

SecurityReviewAgent

DocumentationAgent

CodeReviewAgent

ReleaseAgent

But some of these can be very lightweight.

For example:

Requirements Agent

Input:

raw requirement

Output:

{

"normalizedRequirement": "...",

"functionalRequirements": [],

"nonFunctionalRequirements": [],

"ambiguities": [],

"assumptions": [],

"acceptanceCriteria": []

}

Architecture Agent

Input:

normalized requirement

Output:

architecture

components

data model

APIs

security considerations

scalability considerations

Planning Agent

Output:

TASK-001

TASK-002

TASK-003

...

with dependencies:

TASK-003 depends on TASK-001

TASK-004 depends on TASK-001

TASK-005 depends on TASK-002 + TASK-003

Then the orchestrator executes the graph.

15. Don't make the agents the orchestrator

This is an important architectural distinction I'd emphasize in the interview.

Don't do:

LLM says:

"Now call the testing agent."

Testing agent says:

"Now call the deployment agent."

That makes the LLM effectively control the workflow.

Instead:

ORCHESTRATOR

│

┌─────────┼─────────┐

▼         ▼         ▼

Agent     Agent     Agent

The agents produce decisions/results.

The orchestrator determines:

- what can execute

- what must wait

- what requires approval

- whether retry is allowed

- whether rollback is necessary

- whether dependencies are satisfied

- whether a policy permits the action

- whether the workflow must stop

- whether the graph needs to be rebuilt

That's much closer to what they're asking for with "controlled autonomy."

16. What your final demonstration should look like

I'd actually script a 10–15 minute demo.

Demo 1 — Greenfield

Show:

Requirement

↓

Requirements Agent

↓

Architecture Agent

↓

Task Graph

↓

Parallel execution

↓

Tests

↓

Review

↓

Human approval

↓

Completed URL shortener

Then actually hit the API.

Demo 2 — Brownfield

Start with the existing application.

Give it:

"Add expiration dates to URLs."

Show the system discovering:

Url entity

Database

Repository

API

Tests

Documentation

Then modify the system.

Demo 3 — Ambiguous

Give it:

"Make the URL shortener enterprise-ready."

Watch it stop and identify ambiguity.

Then answer a couple of questions.

Show it re-planning.

That last part is probably more valuable than demonstrating another LLM call.

17. Your documentation deliverables

I'd produce these:

README.md

Contains:

What it is

Architecture

Prerequisites

How to run

How to run tests

How to run each scenario

How to inspect workflow history

architecture.md

Diagram + explanation.

orchestration.md

Explain:

State model

Dependency graph

Agents

Gates

Retries

Fallbacks

Rollback

Human approval

Re-planning

Policies

Observability

testing.md

Explain:

Unit tests

Integration tests

Orchestrator tests

Failure injection

Agent failure tests

Policy tests

decisions.md

This is where I'd document your engineering judgment:

Decision: SQLite rather than PostgreSQL

Why:

Trade-offs:

Production consideration:

Decision: Custom graph orchestrator rather than X

Why:

Trade-offs:

Decision: Human approval before release

Why:

Risk:

That directly supports their "clarity and defensibility of decisions" criterion.

18. Your final engineering summary

This is essentially the executive summary of the entire exercise.

I'd structure it:

1. Problem Statement

2. Architecture

3. Agent Responsibilities

4. Orchestration Model

5. Dependency Graph

6. Human Governance

7. Security / Policy Controls

8. Failure Handling

9. Testing Strategy

10. Greenfield Scenario

11. Brownfield Scenario

12. Ambiguous Scenario

13. Key Engineering Decisions

14. Risks

15. Trade-offs

16. Limitations

17. What Would Change for Production

19. What I think they're really evaluating

There's an interesting clue in the wording.

They repeatedly use terms like:

controlled autonomy

governance

decision lineage

synchronization

rollback

safe-stop

policy guardrails

audit-grade observability

dynamically re-plan

That tells me they aren't primarily testing your ability to write prompts.

They're testing whether you understand that an AI agent is an unreliable probabilistic component inside a deterministic engineering system.

That's a very different architectural problem.

A strong design therefore looks like:

┌──────────────────────┐

│      GOVERNANCE      │

│                      │

│ Policies             │

│ Permissions          │

│ Approval             │

│ Audit                │

└──────────┬───────────┘

│

┌──────────▼───────────┐

│     ORCHESTRATOR     │

│                      │

│ State                │

│ Dependency graph     │

│ Scheduling           │

│ Retry                │

│ Rollback             │

│ Re-planning          │

└──────────┬───────────┘

│

┌─────────────┼─────────────┐

▼             ▼             ▼

Requirements   Coding        Testing

Agent       Agent          Agent

│             │             │

└─────────────┼─────────────┘

▼

Engineering

Artifacts

The LLMs are workers inside the system, not the system itself.

That distinction is likely one of the most important things you can demonstrate.

20. A realistic 2–3 day execution plan

I would not spend the first day building a sophisticated URL shortener.

I'd allocate the time approximately like this:

Day 1 — Foundation

Morning

- Create .NET solution

- Build basic URL shortener

- Database

- APIs

- Basic tests

Afternoon

- Define agent contracts

- Build workflow state model

- Build task/dependency graph

- Build orchestrator

- Implement sequential + parallel execution

Evening

- Requirements agent

- Architecture agent

- Planning agent

Day 2 — Agentic system

- Implementation agent

- Testing agent

- Review agent

- Documentation agent

- Human approval mechanism

- Policy engine

- Retry handling

- Safe-stop

- Audit logging

- Metrics

Then implement the three scenarios.

Day 3 — Polish

Focus almost entirely on:

- Failure scenarios

- Re-planning

- Brownfield demonstration

- Ambiguous requirement demonstration

- Integration tests

- Architecture diagrams

- README

- Decision documentation

- Demo script

- Cleanup

Do not spend Day 3 adding ten more URL-shortener features.

The one thing I'd change from a conventional approach

Given the assignment's wording, I would make the orchestration framework itself a first-class product, rather than hard-coding a workflow specifically for the URL shortener.

For example:

AgenticEngineeringSystem

│

├── Workflow Engine

├── Policy Engine

├── State Store

├── Audit Store

├── Agent Runtime

└── Approval Service

│

▼

URL Shortener

Then the URL shortener is simply the first workload executed by the engineering system.

That gives you a much stronger story in the interview:

"I didn't build an AI-powered URL shortener. I built a governed agentic software-engineering workflow capable of taking an engineering requirement through the SDLC. The URL shortener is the reference workload I used to demonstrate it."

That framing aligns very closely with what they've written.

And given that you're coming from C#/.NET, I would seriously consider implementing the orchestration layer in C# rather than introducing Python solely because "AI = Python." The interesting engineering problem here is workflow/state/governance, where your existing .NET experience is directly useful.

If you want to proceed with this assignment, the next useful step is to design the actual architecture and project structure before writing code. I can lay out the classes/interfaces, workflow state model, dependency-graph model, agent contracts, persistence model, and the exact three demo scenarios so that you have a concrete implementation blueprint rather than just a list of requirements.

The key point

You could have a Visual Studio solution like:

AgenticEngineeringSystem.sln

│

├── UrlShortener.Api

├── UrlShortener.Domain

├── UrlShortener.Infrastructure

│

├── Agentic.Orchestrator

├── Agentic.Agents

├── Agentic.Policies

├── Agentic.Persistence

├── Agentic.Observability

│

├── UrlShortener.Tests

└── Orchestrator.Tests

And your orchestrator could call an LLM through an API:

Visual Studio

│

▼

┌────────────────────┐

│ .NET Agent System   │

│                    │

│   Orchestrator     │

│        │           │

│   ┌────┼────┐      │

│   ▼    ▼    ▼      │

│ Req  Arch  Code    │

│ Agent Agent Agent  │

└─────┬──────────────┘

│

▼

LLM API

The LLM doesn't have to be running inside Visual Studio. Your C# application can make API calls to whichever model provider you choose.

One thing I'd recommend adding: Docker

You don't need Docker to implement the assignment, but I'd use it.

You could have:

Docker Compose

│

├── URL Shortener API

├── Database

└── Agentic Orchestrator

Then the evaluator can do something like:

docker compose up

and have the whole system running.

It also gives you another opportunity to demonstrate production-oriented thinking around reproducibility and deployment.

What about an orchestration framework?

This is where you have a choice.

You could implement the orchestration yourself:

C# application

│

├── Workflow

├── Task graph

├── State

├── Retry

├── Approval

├── Policies

└── Agents

You can design your system so that the LLM is an interface/dependency, then provide a fake implementation for your prototype and tests. .NET now has a provider-neutral IChatClient abstraction specifically intended to decouple application code from a particular AI provider. Microsoft Agent Framework's ChatClientAgent can use any IChatClient implementation.

The architecture I'd use

┌──────────────────────┐

│   Agent Orchestrator │

└──────────┬───────────┘

│

IChatClient

│

┌─────────────┴─────────────┐

│                           │

▼                           ▼

RealLlmChatClient             StubLlmChatClient

(future)                      (your interview)

│                           │

▼                           ▼

OpenAI/etc.              predetermined

Responses

What would the stub actually do?

You could make it return realistic structured responses based on the request.

For example:

public class StubChatClient : IChatClient

{

public Task<ChatResponse> GetResponseAsync(

IEnumerable<ChatMessage> messages,

ChatOptions? options = null,

CancellationToken cancellationToken = default)

{

// Inspect the request and return a predetermined response.

}

}

Then when your Requirements Agent asks:

Analyze this requirement and identify ambiguities.

the stub could return:

{

"requirements": [

"Create shortened URLs",

"Redirect users",

"Track analytics"

],

"ambiguities": [

"URL expiration behavior is unspecified",

"Analytics retention period is unspecified"

],

"assumptions": [

"Anonymous URL creation is allowed"

]

}

Your orchestrator doesn't know or care that this didn't come from an actual LLM.

But there's an even better approach for your assignment

I'd create three LLM modes:

AI Mode

│

├── Stub

├── Scripted

└── Real

1. Stub mode

Completely deterministic.

Used for:

- unit tests

- automated demonstrations

- failure testing

- repeatability

Example:

AI_MODE=stub

2. Scripted mode

This is particularly useful for demonstrating your orchestration capabilities.

You deliberately tell the fake model:

Scenario: TestingFailure

and it responds:

Attempt 1 → Tests fail

Attempt 2 → Tests fail

Attempt 3 → Tests pass

Now you can demonstrate:

Agent

↓

Failure

↓

Retry

↓

Failure

↓

Retry

↓

Success

without relying on an actual LLM to randomly fail at the right moment.

You can similarly script:

Scenario: SecurityViolation

Scenario: HumanApprovalRequired

Scenario: ArchitectureChanged

Scenario: ImplementationFailure

Scenario: Rollback

3. Real mode

Then you can optionally support:

AI_MODE=openai

or whatever provider you eventually choose.

You don't need this to develop the entire system.

There's an important interview distinction here

I would not try to hide the fact that you're using a stub.

Instead, explicitly explain it:

"The orchestration system is model-independent. For deterministic development and testing, I implemented a stub LLM provider that produces controlled responses. This allows me to test retry, rollback, policy violations, human approval, and re-planning deterministically. A production implementation can replace the stub with an actual LLM provider without changing the orchestration layer."

That's a good engineering decision, not a shortcut.

It demonstrates separation of concerns.

You can even test the agents without AI

Microsoft's .NET guidance explicitly recommends mocking external AI services in unit tests because model output is nondeterministic and external AI calls make tests slower and environmentally dependent.

So your test suite can do:

RequirementsAgent

│

▼

Stub LLM

│

▼

Known response

│

▼

Assert requirements

while your integration/demo environment can do:

RequirementsAgent

│

▼

Stub LLM

│

▼

Orchestrator

│

▼

URL Shortener

No Internet required.

And there's another option

You could also run an actual local LLM instead of using a fake one.

The architecture would then be:

Visual Studio

│

▼

Your .NET Application

│

▼

IChatClient

│

▼

Local LLM

That's useful if you want the agents to genuinely reason rather than use predetermined responses.

But I wouldn't start there.

For a 2–3 day assignment, I'd build:

Phase 1:

Stub LLM → get entire orchestration system working

Phase 2:

Optional local/real LLM → demonstrate genuine agent behavior

That way you're not blocked by AI infrastructure.

In fact, I'd structure your project this way

AgenticEngineeringSystem

│

├── Agents

│   ├── RequirementsAgent

│   ├── ArchitectureAgent

│   ├── PlanningAgent

│   ├── ImplementationAgent

│   ├── TestingAgent

│   └── ReviewAgent

│

├── Orchestration

│   ├── Workflow

│   ├── TaskGraph

│   ├── WorkflowState

│   └── WorkflowExecutor

│

├── AI

│   ├── IAgentModel

│   ├── StubAgentModel

│   └── RealAgentModel

│

├── Governance

│   ├── PolicyEngine

│   ├── ApprovalService

│   └── AuditService

│

└── URLShortener

The crucial abstraction is something along the lines of:

public interface IAgentModel

{

Task<T> GenerateAsync<T>(

AgentRequest request,

CancellationToken cancellationToken);

}

Then:

public class StubAgentModel : IAgentModel

{

// Deterministic responses

}

and eventually:

public class OpenAiAgentModel : IAgentModel

{

// Actual LLM

}